Script-Controlled ACL – Restrict Record Access Based on Field Value

4. Project Planning Phase

Team ID : SWTID-2026-5668

# Abstract

This plan organizes the work into deliverables, dependencies, milestones, risks, and verification activities for implementing the Script-Controlled ACL prototype.

# 1. Project Approach

Use a phased lifecycle: ideation, requirement analysis, design, planning, development/configuration, testing and validation, and final documentation/demo.

## 2. Work Breakdown Structure

Task 1: create EEE User. Task 2: create roles bb1–bb4. Task 3: create u_institution_details. Task 4: add required fields. Task 5: create ECE/EEE/CSE records. Task 6: configure READ ACL. Task 7: configure CREATE ACL. Task 8: configure WRITE ACL. Task 9: configure DELETE ACL. Task 10: test using impersonation. Task 11: capture evidence. Task 12: prepare report/demo.

## 3. Deliverables

Requirements specification; data dictionary; ACL architecture and workflow description; configured ServiceNow table; active READ/CREATE/WRITE/DELETE ACLs; test-case and result log; screenshots/video evidence; and final documentation.

## 4. Dependencies

ServiceNow instance access, Security_admin elevation, permission to create users, roles, tables and ACLs, test records, and a suitable demonstration environment are prerequisites.

## 5. Risk Register

Incorrect role assignment → verify each role. Incorrect table name → verify u_institution_details. Wrong operation → review READ/CREATE/WRITE/DELETE separately. Incorrect Branch condition → verify Branch is EEE. Missing evidence → capture configuration and verification screens. Data exposure → use test data only.

## 6. Quality Plan

Use configuration checklists, positive and negative test cases, impersonation-based verification, screenshot evidence, and a final demonstration checklist.

## 7. Proposed Milestones

M1 users and roles ready; M2 table and fields complete; M3 sample records complete; M4 READ ACL configured; M5 CREATE/WRITE/DELETE configured; M6 verification complete; M7 documentation and demo finalized.

## 8. Change Management

Record configuration changes carefully. Before final submission, verify all ACLs are active, confirm required roles and conditions, capture evidence, and validate the configuration in the target instance.

# Document Note

This document is prepared from the supplied project materials. Verify instance-specific screenshots and test outcomes before final submission.